Request for Quotations – Minor Works

Upgrade to the Mariculture Hatchery Building at the Fisheries Site, Teone

The Tuvalu Fisheries Authority (TFA), implementing the New Zealand funded Tuvalu Fisheries Support Programme Phase 2 (TFSP2), is seeking quotations from suitably qualified and experienced local building companies for minor work to upgrade the mariculture hatchery building at the Fisheries site at Teone. This is a ‘labour and plant hire’ contract only. The necessary materials will be provided by the TFA and will be on-site before construction starts.

Design drawings

Copies of the drawings of the building can be obtained free of charge from the TFA Office, and should be viewed with this RFQ. Prospective bidders are encouraged to visit the site.

Timing and delivery

It is intended that construction will start as soon as all locally purchased materials have been delivered to the site (cement, sand, gravel and some timber). This is expected to be before the end of February.

Requirements (qualifications and experience)

Proposals will be assessed against the following criteria by the senior management committee of the TFD:

- Relevant experience in construction projects of this type;

- Evidence of successfully completing at least two construction projects of a similar or greater value in the last 24 months;

- Experience of construction of concrete block buildings;

- Value for money.

Submission of proposals

Interested bidders should submit the following information in support of their proposal on the attached forms:

- A completed Bid and Contract form (attached) with all highlighted sections completed. This includes the expected completion date for the project, cost estimate and cost breakdown into stage payments;

- A covering letter that provides: (i) The names and qualifications/experience of key personnel; and (2) A statement of projects completed with contact details for the clients.

Proposals should be delivered to the Fisheries Department Office by 3.00 p.m. on Monday 2nd March, and marked “Hatchery Tender – Attention Mike Batty”.

This request for proposals should not be construed as an offer to any company contacted. TFA reserves the right to reject any or all proposals, and to negotiate with any bidder if the original proposal is not acceptable.

Outline Specification:

The tender is for minor works to improve the Mariculture Hatchery at the Teone site of the Tuvalu Fisheries Authority.

The work required is as follows:

- Construct a concrete block wall of 3 meters by 2.6 meters on the ocean side of the building to protect the larval tanks, leaving room for an access gate 1 m wide;

- Resurface the concrete floor of the larval tank area providing a slope of at least 3 degrees to allow quick drainage of the area toward the nursery tank area;

- Dig out the existing drains in the nursery area and construct new drains in the form of a T-shape to collect the water from the larval rearing area and the nursery tanks. These drains should be 40 cm deep x 40 cm wide (2 blocks) and sloped to drain quickly to the sump.

- Carry out work on the store-room to convert this into an air conditioned office/laboratory for the hatchery: fit reflective paper and rock wool insulation under the colorbond roof and install a plywood ceiling; fit vinyl floor tiles to the floor.

- Build a timber frame with clear polycarbonate sheets over the 4 raceway tanks to protect them from rain.

- Fit chain link fence wire around the nursery area and install timber/fence wire gates for the 2 entrances on the ocean and lagoon sides of the building.

Instructions to Bidders:

1. Read the Bid and Contract Form, Conditions of Contract, these Instructions to Bidders and any supplemental specifications and drawings identified in the Bid and Contract Form (collectively the “Bid Documents”) before submitting your bid.

2. Complete the Bid and Contract Form (type or print legibly) and submit the form to the bid submission location before the specified bid closing date and time (bid closing).

3. You may hand-deliver or e-mail your bid. You are solely responsible for ensuring that your bid is received at the specified location or e-mail address before bid closing.

4. If you choose to submit your bid in a sealed envelope, ensure the envelope is clearly marked "bid" and identifies the contract name and location. If you fail to so mark the envelope, or if you choose to submit your bid e-mail, you assume the risk of loss of confidentiality of your bid before bid closing.

5. If you choose to submit your bid via e-mail, send a scanned copy of the completed Bid and Contract Form to the specified e-mail address only. Any other form of e-mail submission will not be accepted.

6. Up until bid closing, you may, by written request, withdraw a previously submitted bid. After bid closing, your bid cannot be withdrawn and is open to acceptance by us until 14 days after bid closing.

7. If requested by one or more bidders, bids will be opened and read aloud publicly shortly after bid closing. Alternatively, you will receive the bid results from the Contact Person indicated in the Bid and Contract Form.

8. We may not necessarily accept the lowest or any bid. We reserve the right to reject any and all bids.

9. A legally binding contract will result if and when we complete Part 8 of the Bid and Contract Form and we return a copy to you within 14 days after the bid closing.

10. Contact the Contact Person indicated in the Bid and Contract Form if you need more information.

Attachments:

- Bid and Contract Form with attachments (4 pages) – part of this document

- Drawings of Mariculture Hatchery building (7 pages) available in hard copy from the TFD office.

### Bidders: Please read the Request for Quotations before submitting this Bid and Contract Form. Note that attachments 1 and 2 form part of this contract

| - Important Dates and Times |  |  |  |
| --- | --- | --- | --- |
| Date Invitation Issued | Site Visit Date and Time | Bid Closing Date and Time | Work Completion Date |
| 20th February 2026 |  | 3.00 p.m. 2nd March 2026 |  |

| - Bid Submission Location/Fax No./E-mail Address |  |  |
| --- | --- | --- |
| Name and Address |  |
| Tuvalu Fisheries Authority, Teone, Funafuti | Website:www.tuvalufisheries.tv |

| - Contact Person |  |  |
| --- | --- | --- |
| Name | Phone: 20343 |
| Mike Batty, TFSP2 Adviser | E-mail: michaelb@tuvalufisheries.tv |

| - Contract Name and Location |  |  |  |
| --- | --- | --- | --- |
| Title | Address | Project/Bldg. ID |
| Upgrade to the mariculture hatchery building at the Fisheries Site, Teone | Tuvalu Fisheries Authority, Teone, Funafuti | TFSP2/26/1 |
|  |  | Plan No. |

5. Description of Work (the "Work")

.  Construct a concrete block wall of 3 meters by 2.6 meters on the ocean side of the building to protect the larval tanks leaving room for an access gate 1 m wide;  Resurface the concrete floor of the larval tank area providing a slope of at least 3 degrees to allow quick drainage of the area toward the nursery tank area;  Dig out the existing drains in the nursery area and construct new drains in the form of a T-shape to collect the water from the larval rearing area and the nursery tanks. These drains should be 40 cm deep x 40 cm wide (2 blocks) and sloped to drain quickly to the sump.  Carry out work on the store-room to convert this into an air conditioned office/laboratory for the hatchery: fit reflective paper and rock wool insulation under the colorbond roof and install a plywood ceiling; fit floor tiles to the floor.  Build a timber frame to with clear polycarbonate sheets over the 4 raceway tanks to protect them from rain.  Fit chain link fence wire around the nursery area, and install timber/fence wire gates for the 2 entrances on the ocean and lagoon sides of the building.

6. The Bid Documents

The Bid Documents include this Bid and Contract Form (1 page), and the following attachments: - Breakdown of Costs (to be completed) and Contract Conditions (3 pages) - Request for quotations and instructions to bidders ( 2 pages) - Drawings, of the hatchery building for reference ( 7 pages)

| ## 7. Bid |  |  |  |
| --- | --- | --- | --- |
| We, the undersigned, having examined and read the Bid Documents, and having examined all conditions affecting the Work, are satisfied we understand the Bid Documents and declare ourselves competent to undertake and complete the Work by the specified completion date and do hereby irrevocably bid and agree to carry out the Work in accordance with the Bid Documents, for the stipulated price in Australian dollars of: |  |  |  |
| $ |  |  |  |
| (the “Contract Price”) |  |  |  |
| Bidder’s Legal Name and Address ("the Contractor") | Executed this day of , |  |  |  |
|  | Authorized Representative (signature) |  |  |  |
|  | (Type or Print Name) |  |  |  |
| Ph:____________ ____ E-mail:_____________ |  |  |  |  |

#### 8.	Bid Acceptance

| Accepted and executed this day of , by the accountable officer for projects managed by the Tuvalu Fisheries Authority. |  |  |
| --- | --- | --- |
|  |  | Mr Samasoni Finikaso, Managing Director |
| Signature |  | Name and Title |
| The Contract Id for this Contract is TFSP2/26/1 . This Contract ID must be provided on all Contract related correspondence and applications for payment |  |  |

Attachment 1: Breakdown of cost estimate and schedule of stage payments

| Stage of work | Estimate of labour cost | Estimate of plant costs | Estimate of Total Cost |
| --- | --- | --- | --- |
| Concrete work – construction of block wall and resurfacing floor |  |  |  |
| Drainage – construction of T- Drain 40 x 40 cm |  |  |  |
| Interior work – fit insulation, Ceiling and floor tiles |  |  |  |
| Carpentry – fence wire, make And fit Entrance gates, frame for Polycarb sheets. |  |  |  |
| Total project price |  |  |  |

Note that you will receive your 4 contract payments in line with the above schedule. You should estimate your expected costs of labour

and plant hire/operation accurately for each stage of the work and ensure that you will have sufficient funds to cover any problems

caused by bad weather or other circumstances beyond your control. Include your profit margin in the estimate.

Attachment 2: Conditions of Contract

1. Labour, plant and equipment

Unless otherwise specified, you (the “Contractor”) will provide and pay for all labour, tools and equipment necessary for the execution of the work. Workmanship will be of the quality specified, or if not specified, suitable for the purpose intended. You will not employ any unfit person or anyone not skilled in the work assigned

to him/her.

2. Assignment

You will not assign this contract, in whole or part, nor sublet this contract as a whole, without our written consent, which consent will be at our sole discretion.

3. Termination

We may, by giving a written notice of termination to you, terminate this contract at any time.

4. Subcontracts

No contractual relationship will be created between any subcontractor and us. You agree to bind every subcontractor to the terms of this contract, as far as applicable to work of the subcontract.

5. Tax

You, the contractor, are responsible for payment of any taxes due to the Government, TPF contributions for your workers and any other charges. We, the client, will not deduct or withhold any amount from your payments to meet tax liabilities.

6. Protection of Work and Property

You will take all reasonable precautions necessary to protect the work and our property from damage during performance of this contract and you will make good any damage caused by you or any of your subcontractors.

7. Hold Harmless Agreement

You will indemnify and hold us harmless from any and all third party claims, demands, actions or costs (including legal costs on a solicitor-client basis) for which you are legally responsible, including those arising out of negligence or willful acts by you or your employees or agents. This hold harmless provision will survive the contract.

8. Insurance

We will not provide any insurance for you, your employees, your equipment or covering any liabilities that you may incur. This is your responsibility.

9. Regulatory Requirements

.1 You will comply with all laws, ordinances, rules, regulations, orders, codes and other legally enforceable requirements applicable to the performance of this contract.

.2 You will apply and pay for any necessary permits or licenses required for the execution of the work.

.3 You will comply with best practice for Occupational Health and Safety, and any applicable laws and regulations on health and safety.

10. Cleaning

You will keep the work site free from accumulations of waste material and will leave the premises "broom clean" or its equivalent at the end of the contract.

11. Contract Time

Time is of the essence of the contract. You will perform the work expeditiously and with adequate forces to complete the work by the completion time you have specified.

13. Warranty

Neither final payment, nor any provision in the contract will relieve you from responsibility for faulty materials or workmanship which appear within one year from the date of completion of the work, or such other time as may be specified for parts of the work. You will remedy any defects, and pay for any damage to other work resulting from such defects, which appear within such time period(s).

14. Changes in the Work

We may order changes in the work by means of a written change order, subject to agreement between us on adjustment to contract price and contract time, if any. You will not proceed with any change in the work without a written change order.

15. Valuation of Changes

The value of a change, and the change in Contract Price and Contract Time, shall be as agreed upon in writing, before the Client orders the Contractor to proceed with the change in the Work.

16. Payment

Payments will be made in stages, in accordance with annex 1. The contractor will submit an invoice when each payment is due and the client will immediately request payment through the Ministry of Finance for payment within 14 days. The final payment of 10% of the contract price will be payable six months after the completion of all work on the site, and subject to the Contractor making good any defects that develop in that time.

17. Claims and Disputes

.1 If you intend to claim any additional payment in excess of the contract price, you will give notice of your intention to us promptly after you become aware of the circumstance giving rise to the claim.

.2 You and we will make bona fide efforts to resolve the claim as soon as possible after receipt thereof. When we issue a final written position on the claim, or if we fail to do so within a reasonable time, and the claim remains unresolved, the claim will be considered a dispute.

.3 If a dispute of any kind arises between you and us, and cannot be resolved amicably by mutual agreement, the matter will be settled in accordance with the laws of Tuvalu.

18. Right of Review

You will permit us, or anyone acting on our behalf, to review, inspect and critique your performance of the work. We may, at the completion of the work, evaluate your performance of the work. The results of the performance evaluation will be reviewed with you and may be shared with your future clients.

19. Recycling

You will ensure that work on our property is provided in an environmentally friendly manner using best practices that mitigate harmful environmental impacts. Waste materials resulting from your activities under this Contract will be re-used if possible, or if not, disposed of in accordance with advice from the Department of Waste Management.

COUNTERPART SIGNATURES AND ELECTRONIC COPIES

This Contract may be executed by the parties in counterparts, and may be delivered by electronic transmission in Portable Document Format (PDF), each of which upon execution and delivery shall be deemed to be an original and all of which taken together shall constitute one and the same agreement.